## Slide 1: Contractor Selection, Bidding, & pricing alternatives
Construction Law Practice
Prof. Carl Circo, Ben J. Altheimer Professor of Legal Advocacy

## Slide 2: Bidding
Competitive bidding is mandatory for many public projects.
  Statutes and regulations vary depending on the public agency involved.
  Exceptions may apply to projects below a threshold dollar amount.
  Bidders must usually submit bid bonds with their bids.
Competitive bidding on private projects is a matter of contract.
  Invitations to bid and instructions to bidders may be issued selectively.
  A request for proposals is an alternative to the competitive bidding process.

## Slide 3: A bid is an offer.
Bids are usually irrevocable for a specified period.
O accepts the offer by the award announcement.
The bid documents establishing the resulting contract terms.
A low bidder who refuses to sign the contract may forfeit the bid bond sum.
Bid protests are hard to win.

## Slide 4: Bidding errors
Some owners may permit an erroneous bid to be withdrawn.
But don’t bet on it.
Relief for the bidder becomes progressively more problematic (before award; after award but before work begins; after work has commenced).
Practical advice—keep a good paper trail.

## Slide 5: Protecting bidder clients
Where possible, the bid may include:
  Assumptions;
  Clarifications;
  Exceptions;
  Conditions (especially for approval of final contract terms).
Caution: the bidding process, especially public, may not permit these devices.

## Slide 6: Bidding practices on private projects
Strict competitive bidding is less common than on public projects.
Owners can generally set whatever bidding rules they wish.
Low bidders may simply win the opportunity to negotiate with O.
An owner might incur liability to a bidder based on breach of implied promise of fairness to bidders, but damages are probably limited to the costs of preparing the bid.
A “request for proposals” is more common & doesn’t trigger contract issues.

## Slide 7: Pricing Construction Contracts
Pricing mechanisms:
  Allocate economic risks;
  Impact many other contract terms.

## Slide 8: Pricing—Stipulated sum
Stipulated sum contracts considerations:
  Scope of work becomes super-critical;
  Potentially conflicting economic incentives for O & C;
  Importance of progress payment terms;
  Role of a schedule of values;
  O’s additional risk if C gets ahead on payments.

## Slide 9: Pricing—Cost Plus fee
Cost-plus contracts:
  Require comprehensive definition of “cost of the work;”
  “Plus” accounts for C’s overhead and profit.

## Slide 10: More on pricing
Estimates often operate as caps, subject to adjustment with O’s consent.
Guaranteed maximum price (GMP) contracts blend cost-plus pricing with a stipulated sum element.
Related concepts:
  Unit pricing;
  VEQ clauses;
  Unbalanced bidding;
  Change order pricing;
  Allowances, contingencies, budgets, audit rights.